SOFTWARE TEST PLAN (STP)

VWO – Digital Experience Optimization Platform
(https://app.vwo.com/)

| Document Reference: | VWO-STP-2026-V1.0 |
| --- | --- |
| Target Platform: | VWO Application (https://app.vwo.com/) |
| Prepared By: | QA Engineering Team & Automation Specialists |
| Reviewed & Approved By: | Pramod Dutta (Product Manager & QA Lead) |
| Date of Publication: | October 2026 (Initial PRD: January 7, 2026) |

# 1. Document Control & Revision History

| Version | Date | Author | Change Description | Approval Status |
| --- | --- | --- | --- | --- |
| 1.0 | Oct 2026 | QA Team / Pramod Dutta | Complete baseline test plan authored from VWO PRD | Approved |

# 2. Objective

The primary objective of this Test Plan is to provide an enterprise-grade, production-ready quality assurance framework for the VWO (Visual Website Optimizer) Digital Experience Optimization (DXO) and Conversion Rate Optimization (CRO) Platform. This document establishes the testing approach, scope, environments, tools, and execution strategies necessary to ensure that VWO empowers marketing, product, analytics, and engineering teams to conduct flawless experimentation with mathematical confidence.

Verify end-to-end reliability of A/B, Split URL, and Multivariate Testing (MVT) variations.

Validate statistical accuracy of the Bayesian SmartStats engine, ensuring correct credible intervals and winner conclusions.

Ensure zero-perceptual-flicker test delivery via the VWO client snippet (<50ms execution overhead).

Guarantee 100% data fidelity across Heatmaps, Session Recordings, Funnels, and Surveys.

Certify enterprise compliance (GDPR, CCPA, 2FA, RBAC, PII masking, 99.9% uptime SLA).

Validate seamless bidirectional data synchronization across Google Analytics, Mixpanel, Segment, Shopify, and Salesforce.

# 3. Scope of Testing

## 3.1 In-Scope Testing Types

• Functional Testing: Validating all features across Experimentation, Visual/Code Editor, Audience Targeting, Insights, Personalization, and Program Management.

• Data Validation & Statistics: Verifying Bayesian calculation models, event tracking consistency, bounce rate metrics, and visitor deduplication.

• Performance & Latency: Ensuring editor UI responds within 2.0s and asynchronous tracking snippet executes under 50ms with zero page layout shift.

• Security & Access Control: Verifying 2FA, SAML SSO, Role-Based Access Control (Admin, Marketer, Designer, Viewer), and OWASP Top 10 vulnerabilities.

• Data Privacy & Compliance: Testing automated PII masking in session recordings, cookie consent enforcement, and GDPR/CCPA data subject requests.

• Cross-Browser & Device QA: Validation across modern browsers (Chrome, Safari, Firefox, Edge) and mobile devices (iOS, Android).

• Integrations Testing: Testing bidirectional webhooks, CDP sync (Segment, Snowflake), and client-side integrations (Google Analytics 4, Mixpanel).

• Concurrency & Load Testing: Verifying platform stability under high visitor volumes and simultaneous campaign edits.

## 3.2 Out-of-Scope (Exclusions)

Testing internal server stability or downtime of third-party platforms (e.g. Google Analytics or Mixpanel backend outages).

Deprecated and legacy non-standard browsers (e.g. Internet Explorer 11).

Direct performance, hardware, or hosting limitations on client-owned web servers.

# 4. Inclusions: Feature-by-Feature CRUD & Workflow Matrix

| Module / Feature | CRUD & Core Operations Tested | Validation & Acceptance Criteria |
| --- | --- | --- |
| FR1: A/B, Split & MVT Testing | Create, Clone, Preview, Launch, Pause, Schedule, and Conclude experiments. | Variations render faithfully; traffic split allocations strictly adhere to configured ratios. |
| FR2: SmartStats Engine | Continuous calculation of Bayesian chance to beat control, credible intervals, and FDR. | Accurate statistical calculations without premature convergence; alerts trigger at confidence thresholds. |
| FR3: Visual & Code Editor | Point-and-click text/image swap; custom CSS/JS injection; undo/redo; viewport toggles. | Edits apply seamlessly in preview and production without breaking host page scripts or DOM tree. |
| FR4: Heatmaps | Generate click, scroll, and mouse movement/focus heatmaps across responsive viewports. | Accurate density overlays; correct percentage scroll depth lines; data export to CSV/PNG. |
| FR4: Session Recordings | Start recording, filter sessions, playback at variable speeds, skip inactivity. | Zero dropped sessions; 100% PII masking on input fields, passwords, and sensitive cards. |
| FR5: Audience Targeting | Define segment rules via Geo, device, referral URL, cookies, and custom JS variables. | Visitors correctly matched to segments; unsegmented visitors receive baseline control experience. |
| FR6: Reporting & Dashboards | View real-time goal conversions, revenue tracking, date filtering, and statistical summaries. | Dashboard updates within 60s of event ingestion; graphs match raw database records. |
| FR7: Personalization Engine | Create tailored customer journeys, personalized landing banners, and dynamic CTAs. | Content swap occurs instantaneously (<50ms) without visual flickering upon page load. |
| FR8: Integrations | Configure connectors for Google Analytics 4, Mixpanel, Shopify, Salesforce, Segment. | Bi-directional data sync verified; custom dimensions and event parameters populated correctly. |

# 5. Test Environments & Compatibility Matrix

| Environment | Target URL / Endpoint | Purpose & Focus | Access & Security |
| --- | --- | --- | --- |
| QA / Staging | https://qa-app.vwo.com/ | Daily build validation, API tests, automated test runs | Internal VPN + 2FA |
| Pre-Production | https://preprod-app.vwo.com/ | Canary verification, regression suite, client acceptance | Restricted IP + Okta SSO |
| Production | https://app.vwo.com/ | Live production sanity checks and monitoring | Enterprise RBAC |

## 5.1 Cross-Browser & Device Matrix

• Desktop OS: Windows 11/10 (Chrome, Firefox, MS Edge) | macOS Sonoma/Ventura (Safari, Chrome)
• Mobile OS: iOS 17/18 (Mobile Safari, Chrome for iOS) | Android 13/14 (Chrome Mobile, Samsung Internet)
• Screen Viewports: Desktop (1920x1080, 1440x900, 1366x768), Tablet (768x1024), Mobile (375x812, 412x915)

# 6. Defect Reporting, Severity & Triage Procedure

| Domain / Layer | Point of Contact (POC) | Responsibilities |
| --- | --- | --- |
| QA & Automation Lead | Divya / QA Lead | Test plan ownership, test execution, automation authoring, defect triage |
| Product Management | Pramod Dutta | Requirement clarification, scope prioritization, final launch sign-off |
| Frontend Engineering | Devesh | Resolution of UI, Visual/Code Editor, and web application issues |
| Backend & Data Systems | Sonal | Resolution of SmartStats calculations, API endpoints, and ingestion pipeline bugs |
| DevOps & Cloud Infrastructure | Prajeeth | Environment availability, CI/CD pipelines, CDN edge snippet deployment |

# 7. Test Strategy & Design Techniques

Boundary Value Analysis (BVA): Visitor allocation splits (0%, 1%, 99%, 100%), timeout thresholds, minimum sample limits.

Equivalence Class Partitioning (ECP): Valid and invalid URL regex patterns, audience targeting demographic criteria.

Decision Table Testing: Complex multi-factor targeting rules (e.g. US traffic + Mobile + Returning User).

State Transition Testing: Experiment lifecycle progression (Draft -> Preview -> Scheduled -> Running -> Paused -> Archived -> Concluded).

Shift-Left Quality Practices: Reviewing PRDs, static analysis in PR pipelines, and early contract testing before UI builds.

Continuous Automated Regression: Nightly Playwright automated test execution on Staging with immediate Slack alert dispatch.

# 8. Test Schedule & Sprint Milestones

| Phase | Milestone / Activity | Timeline / Duration | Deliverable Owner |
| --- | --- | --- | --- |
| Phase 1 | PRD Review, Test Plan Authoring & Sign-Off | Sprint 1 (Days 1–3) | QA Lead / Pramod Dutta |
| Phase 2 | Test Scenario & Test Case Design | Sprint 1 (Days 4–5) | QA Team |
| Phase 3 | Test Execution Cycle 1 (Core Functional Suites) | Sprint 2 (Days 1–5) | QA Team |
| Phase 4 | Defect Verification, Retesting & Cycle 2 | Sprint 3 (Days 1–3) | QA Team / Dev Leads |
| Phase 5 | Non-Functional Testing (Performance, Security, Cross-Browser) | Sprint 3 (Days 4–5) | Security & QA Leads |
| Phase 6 | Final Regression, Test Summary Report & Go/No-Go Decision | Sprint 4 (Days 1–2) | Pramod Dutta & Stakeholders |

# 9. Test Deliverables

1. Comprehensive Software Test Plan Document (PDF & DOCX)
2. Test Scenario & Case Repository (JIRA / TestRail)
3. Automated End-to-End Regression Test Suite (Playwright Repository)
4. Daily Defect Triage & Execution Status Reports
5. Final Production Sign-off & Quality Summary Report

# 10. Entry and Exit Criteria

• Entry Criteria: Approved PRD from Pramod Dutta; QA environment available and healthy; smoke test pass rate 100%.
• Exit Criteria: 100% planned test cases executed; 0 unresolved Critical (P1) or High (P2) defects; overall pass rate >= 95%; sign-off received from Product & Engineering Leads.

# 11. Tools & Infrastructure

• Defect Tracking & Test Management: JIRA, TestRail, Confluence
• Test Automation: Playwright (TypeScript/JavaScript), Selenium WebDriver
• API Testing: Postman, Newman, REST Assured
• Cross-Browser / Cloud Testing: BrowserStack Real Device Cloud
• Performance & Load Testing: Apache JMeter, k6
• Security & Vulnerability Scanners: OWASP ZAP, Burp Suite

# 12. Risks and Mitigations

| Identified Risk | Severity | Impact on System | Mitigation Strategy |
| --- | --- | --- | --- |
| Page Flicker (FOOC) | High | Visitor perceives original content before variation renders | Rigorously validate asynchronous anti-flicker snippet under artificial network latency. |
| Analytics Tracking Discrepancy | High | Conversion numbers differ from Google Analytics 4 | Execute dual-tracking reconciliation suites ensuring discrepancy stays within ±3% tolerance. |
| Ingestion Spikes Crashing Pipeline | Critical | Data loss during mega client sales events | Conduct load testing on event ingestion endpoints up to 50,000 req/sec with auto-scaling buffers. |
| AdBlockers Blocking Snippet | Medium | Tests fail to execute for a subset of visitors | Validate First-Party Custom Domain Proxying configuration and fallback tracking. |

# 13. Approvals & Sign-Off Matrix

| Role | Stakeholder Name | Designation | Approval Status | Date |
| --- | --- | --- | --- | --- |
| QA Lead | Divya | Lead Automation & Quality Specialist | Approved | October 2026 |
| Product Manager | Pramod Dutta | Principal Product Manager (VWO) | Pending Final Review | October 2026 |
| Frontend Lead | Devesh | Lead Frontend Architect | Approved | October 2026 |
| Backend Lead | Sonal | Lead Backend & Data Systems Architect | Approved | October 2026 |
| DevOps Lead | Prajeeth | Lead DevOps & Cloud Infrastructure Engineer | Approved | October 2026 |